# Yarra Ranges Council

# Paths and Trails Plan 2025-2035

Yarra Ranges Council acknowledges the Wurundjeri and other Kulin Nations as the Traditional Owners and Custodians of these lands and waterways.

We pay our respects to all Elders, past, present, and emerging, who have been, and always will be, integral to the story of our region.

We proudly share custodianship to care for Country together.

Contents

Introduction	1

Yarra Ranges Council Overview	3

Why do we need Paths and Trails?	3

Factors influencing Path and Trail usage	3

Cost Effectiveness	3

Economic Assessment	4

Activation of our Paths and Trails Network	4

Community Consultation	4

How we engaged	4

Key themes from consultation include:	5

What are the different Paths and Trails?	5

Levels of Service	7

Trail Infrastructure Level of Service	10

Trail Signage	11

Trail Lighting	12

Existing Trail Network	12

Action Areas & Implementation	13

Project Prioritisation	15

Existing Upgrades	15

New Trails/Missing Links	15

Investment	16

Funding	16

Conclusion	16

# Introduction

Paths & trails are essential components of the municipality’s open spaces, streetscapes, and road network. These linear movement corridors connect places and people,  as well as benefit the community by encouraging active lifestyles and outdoor exercise, promoting sustainable modes of transport, supporting tourism outcomes, and stimulating local businesses. Yarra Ranges Council plays an important role in creating a healthy and connected community through the provision and management of a diverse paths and trails network. The network will assist people to get from A to B within their neighbourhood, provide opportunities for recreation and engagement, relaxation, and encourage people to connect with nature.  The purpose of this plan is to facilitate a diverse and accessible path and trail network that caters for a variety of user groups.  The plan’s objectives are:

- Establish trail upgrade priorities and develop an advocacy program for the next 10 years,

- Establish a program of new trails in response to community consultation and feedback,

- Establish clear and transparent processes and frameworks for Council to develop, deliver, promote and maintain paths and trails within each category.

To deliver the above objectives, a series of actions and opportunities for Yarra Ranges to improve the delivery of paths and trails has been developed. In addition to these actions, a priority program for both upgrades to existing trails and construction of missing links is provided within this plan. The funding required to deliver priority projects identified in this plan will be sourced from Council’s annual budget process, as well as suitable grant opportunities for trail developments that support recreation, active transport and economic development.

The planning of paths and trails are integrated with bike lanes, this plan does not include street bike facilities. For this information please refer to Yarra Ranges Council’s ‘Connected’ Integrated Transport Strategy: ‘Connected’.

The Paths and Trails Plan will be reviewed annually and updated every 10 years. An assessment tool has been developed so new trails presented to Council within this period can be assessed against consistent criteria (this can be found on page 30) and be added to the program where appropriate.

Vision- People in Yarra Ranges can easily access and use our paths and trails network for active transport, recreation, and relaxation.  Our trail network includes a range of different trail types that connect our communities, facilitate connection to our unique natural environment and help our communities to be active.

We will achieve the vision through consideration of the following principles:

Connectivity – Trails provide links between key destinations such as townships, employment hubs and public transport.

Connection to Nature – Trails showcase and allow users to connect and engage with the natural environment.

Tourism – Trails attract visitors from all over Australia and internationally, encouraging tourism spend in the local townships.

Health and Wellbeing – Trails enable and encourage more people to get active.

Accessibility – Trails are easily accessible, free to use and safe.

Environment Protection – Planning for new trails will consider the impact on the natural environment.

Cultural Significance – Trails provide opportunities for greater cultural heritage connection.

# Yarra Ranges Council Overview

Yarra Ranges is home to over 150,000 people and covers approximately 2,500km². The municipality stretches from the densely populated outer suburbs into the foothills, agricultural valleys and forested areas of the Great Dividing Ranges.

Around 70% of the population lives in urban areas, which represent only 3% of the Yarra Ranges’ landmass.

Yarra Ranges has long been recognised for its natural beauty and diverse habitats. The combination of national parks, state forests, private gardens, and its proximity to Melbourne makes the area unique.

Some of Victoria's most environmentally important areas are located in the Yarra Ranges. The mountainous landscapes and Yarra Valley contain significant native vegetation and provide important habitats for wildlife.

The Council Plan 2021-25 highlighted the importance of paths and trails to the community. The strategic objective of Quality Infrastructure and Liveable Places referencing that ‘Our townships are designed to improve liveability and support health and wellbeing through improved footpaths, trails, lighting and infrastructure.’

This is reinforced with the inclusion of the following major initiative that is to “Become a world class trails and eco-tourism destination through project development, delivery, advocacy and partnerships, including the delivery of the Ridges and Rivers projects.”

# Background Information

## Eastern Regional Trails Strategy 2018

The Eastern Regional Trails Strategy (ERTS) 2018 noted the vision of Yarra Ranges Council to create world class trails-based tourism destinations in the Yarra Ranges. Currently there are seven regional trails (existing and proposed) in the Eastern Regional Trails Strategy that are either entirely or partially located within Yarra Ranges.  Yarra Valley Trail is the highest ranked new trail in the Strategy.  The other priority regional trails are:

- Box Hill to Ringwood Rail Trail (extension to Lilydale)

- Heathmont to Belgrave (Belgrave Rail Trail)

- O’Shannassy Aqueduct Trail

- Tarralla Creek Trail (Carrum Warburton Trail)

- Lilydale Warburton Rail Trail

- Yarra Valley Trail

- Yarra River Paddle Trail

## Why do we need Paths and Trails?

Paths and trails play a crucial role in shaping the way we interact with our environment and each other. Beyond their practical function of facilitating navigation and ensuring safety, these routes serve as conduits for various aspects of human life. They provide a structured means of connecting locations, fostering connectivity within communities. Well-designed trails contribute to environmental conservation by directing foot traffic away from fragile ecosystems, reducing soil erosion, and preserving biodiversity. Additionally, paths offer opportunities for recreation, promoting physical health and well-being through activities such as hiking, biking, and jogging. Many trails have historical or cultural significance, preserving traditional routes and connecting us to our past. From a tourism perspective, trails can attract visitors, contributing to local economies and encourage the development of supporting infrastructure. Trails also create communal spaces that promote social interaction and a sense of community. In essence, paths and trails are not merely physical routes but integral components of a healthier, more connected, and sustainable living environment.

## Factors influencing Path and Trail usage

Various factors, such as age, gender, ability, disability, cultural background, socio-economic status, and personal preferences, impact the use of paths and trails. Research and participation data primarily focus on age and gender, recognising that these factors intersect with others, shaping people's identities and experiences. All of these factors collectively influence how people get active in the Yarra Ranges. Yarra Ranges Council is committed to providing equitable access to opportunities and resources, as stated in the Council Plan 2021-25 and other strategic documents. This plan considers the various factors influencing trail use, aiming to make paths and trails accessible, safe, and appealing to all members of the community.

Under the Gender Equality Act, Council is required to undertake Gender Impact Assessments (GIA) to ensure we think critically about how Council’s policies, programs and services will meet the different needs of women, men and gender diverse people. A GIA has been completed and is considered a supporting document for this plan.

## Activation of our Paths and Trails Network

Identifying gaps and areas for new and upgraded trails and supporting infrastructure within the network is one way of improved experiences across paths and trails within Yarra Ranges. Further to this, improved trail experiences can occur in the form of enhanced trail activation. Paths and trails can be activated through various ways that enhance their accessibility, appeal, and utility. Socially, activated paths become communal spaces that foster a sense of belonging and community interaction. They serve as meeting points, encouraging socializing, and creating a shared experience among residents. Additionally, activated trails can boost local economies by attracting tourism and supporting nearby businesses.

Yarra Ranges Council currently hosts several events utilising the paths and trails network including park runs, walking groups, trail runs and organized bike rides.

# Community Consultation

## How we engaged

Community consultation has been an integral part of developing  this plan. Yarra Ranges Council has provided opportunities for the community to engage and be involved in assisting in the determination of priorities for paths and trails within the municipality across a number of different projects. Previous consultation that has been undertaken over a 5 year period has included;

- 1,234 Community Surveys and 11 Listening Posts - Recreation and Open Space Strategy (2019)

- 137 online survey responses, survey sent to a sample of schools and 4 on-street pop-up events  - Paths and Trails Survey Phase 1 (2019)

- 469 online survey responses - Paths and Trails Survey Phase 2 (2019)

- 596 online survey responses, community pop-ups, external reference groups and Councillor sessions- Integrated Transport Strategy (2019)

- Intercept surveys were conducted at 8 locations over 8 days - Trail Evaluation and Monitoring Pilot Project (2020)

- Trail Satisfaction Report 2022

  - Lillydale Lake Trail 36 surveys

  - Lilydale to Warburton Rail Trail 91 surveys

  - Yarra Valley Trail 62 surveys

Recent consultation included a community survey was undertaken through July - August 2024. This survey asked the community for suggestions on how Council can improve and enhance the Paths and Trails network throughout the Shire of Yarra Ranges, with a particular focus on identifying missing trails and connections.

Overall, 145 responses were received through this process. The most popular suggestions related to New Trails/Paths (38%), Trail Connections (26%), Trail Surfaces and Maintenance (17%) and Concerns with Trail Safety (17%).

The final round of consultation was completed on the draft plan in July – August 2025 which saw 70% of contributors expressed support for the overall vision of the Plan, reflecting alignment with its long-term goals and direction and 73% supported the guiding principles, indicating broad agreement with the values and priorities underpinning the proposed approach.

## Consultation summary:

Feedback collected has been summarised into four key focus areas. The following are examples of comments received relating to the importance of usability, exercise, natural environment, and social connection when it relates to paths and trails.

| Usability | Exercise | Natural Environment | Social Connection |
| --- | --- | --- | --- |
| Wayfinding is poor and more information/education along the trails is required. | Walking/cycling trails are the most frequently visited open spaces on a daily occurrence within the municipality. | A high portion of respondents believe the provision of trails is the most important aspect to their health and wellbeing providing them an important connection to the environment. | Public art opportunities with nodes that promote gathering and meeting are valued along paths and trails. |
| Community expectations include better connections, amenities, safety measures, and targeted local initiatives that have shown improvements. | Walking to services/townships is too hard because the distances are too great and gradients too steep. | Nature and scenery were the most frequently cited responses to the most enjoyable aspects of the trail/s. | Paths and trail networks service social interactions by providing recreation activities, modes of transport and social spaces. |
| Challenges to accessing the trails include network gaps, terrain, and conflicting needs of different trail users. | There is clear appreciation for the Plan’s role in promoting active lifestyles and fostering community connection. | Vegetation management throughout the network should be prioritised to enhance the user experience |  |
| Information about paths and trails needs to be easier to find (i.e. promoted on Yarra Ranges Website). |  | Recognition that trails provide opportunities for greater cultural heritage connection and this needs to be a consideration in the delivery of future projects |  |
| Concerns regarding the condition of pathways, and the need for regular cleaning and repairs to damaged sections |  |  |  |
| Community members strongly support the proposal’s emphasis on improving safety. |  |  |  |

# What are the different Paths and Trails?

Yarra Ranges has an extensive network of 866 kilometres of paths and trails, including 661 kilometres of footpaths and 205 kilometres of recreational trails used for activities such as hiking, cycling, and horse-riding. The existing network connects various townships and neighbouring Councils, emphasizing the need for regional amenities. The vast majority of paths and trails in the Yarra Ranges can be grouped into the following three categories: shared trails, walking trails and footpaths.

| Shared Trails: | Walking Trails: | Footpaths: |
| --- | --- | --- |
| Shared trails are designed for multiple user groups, accommodating activities such as walking, jogging, cycling, and horse riding. These trails are inclusive and intended for a diverse range of recreational purposes. Users are expected to share the trail space responsibly, following guidelines for safety and courtesy. | Walking trails are dedicated paths primarily designed for pedestrians in open spaces. These trails offer a peaceful and scenic environment, encouraging individuals to engage in walking for exercise, relaxation, or nature appreciation. Walking trails may vary in difficulty, providing options for people of different fitness levels. | Footpaths are typically urban or suburban pathways designed for pedestrians. They are commonly found in residential areas, road reserves, and urban landscapes. Footpaths are essential for promoting safe and convenient walking within communities, connecting residential areas to amenities like schools, parks, and public spaces. Council's Integrated Transport Strategy – “Connected” identified a key action to expand the footpath network using a footpath prioritisation framework. |

Beyond these commonly used trail categories, this plan also considers trails that serve a unique purpose, such as Equestrian Trails, Mountain Bike Trails and Canoe Trails. These paths and trails cater to the preferences and needs of different user groups. The variety allows communities to enjoy diverse outdoor activities while promoting healthy lifestyles and connecting with nature.

Mountain Bike Trails

Mountain bike trails are specifically designed for off-road cycling, typically in natural or wooded areas. These trails often include features such as challenging terrain, obstacles, and elevation changes to provide an exciting experience for mountain biking enthusiasts. Mountain bike trails are marked to indicate difficulty levels.

Mountain bike trails are categorised by a rider’s skills level. The grading system allows you to choose a track that matches your skill level, fitness, and experience.

The mountain bike trail grading system considers trail width, trail surface and obstacles, trail gradient, and fitness and skill level required to ride the trail. Each of these factors contribute to the trail’s overall grade.

Yarra Ranges Council provides mountain bike infrastructure at Lillydale Lake and as part of the Warburton Mountain Bike Destination. Council also supports trail connections to other facilities in Silvan and Lysterfield.

Equestrian Trails

A range of equestrian activities occurs at public and private facilities, riding grounds, showgrounds, and racecourses. This activity is generally self-sufficient due to the specialised nature of the requirements, however, some funding support is provided by Council primarily to pony clubs to support local-level facilities.

Trails used by equestrians range from purpose-built trails, such as Lilydale Warburton Rail Trail, designed to accommodate equestrians to more informal roadside trails and verges.  The more informal mixed-use trails are used for both recreational purposes and to gain access to equestrian facilities.  Many riders enjoy the natural environment and require safe riding routes.  Examples of the more informal routes include the Wellington Road Trail and the local roadside trails in Macclesfield. Equestrian use of trails also brings the potential for economic benefit through commercial operators providing tourism experiences based around horse riding on the trails.

Canoe Trails

The ERTS found that paddle-sport activity in the eastern region is largely confined to the Yarra River.  This includes use by youth-focused groups, such as Scouts, as well as dedicated paddle clubs.  The 2010 Participation in Exercise Recreation and Sport Survey estimated that 0.8% of the Victoria population participated in some form of canoeing and/or kayaking activity within the preceding year, and Maritime Safety Victoria estimates that 352,100 Victorians, or approximately 5% of the population, own at least one paddle craft. The frequency of use is also low with 93% of ERTS survey respondents who indicated involvement in paddle sports, undertook the activity ‘a few times per year’ or less.

The Canoeing Victoria Strategic Facilities Plan recognises Lilydale Lake as a venue for introduction to canoeing and recreation and the Lower Homestead Road to Wittons Reserve section of the Yarra River, and the Yarra River around Warburton as priority wildwater canoeing locations. Popular one-way canoe trails between Yarra Glen and Mount Lofty include:

- Yarra Glen to Spadoni’s Reserve offering 7 km of flat water through farming land with carparking and canoe launching ramps at each end.

- Spadoni’s Reserve to Lower Homestead Road offering 15 km of flat water for more experienced canoeists with occasional rapids through Yering Gorge bushland with carparking and canoe launching ramps at each end.

- Lower Homestead Road to Wittons Reserve offering 5 km of popular wildwater canoeing with several grade 2 rapids.

Factors preventing more widespread use of the Yarra River include:

- A lack of easy river access/launch points with gaps of up to 15 km between public river access points between Wonga Park and Yarra Glen.  These distances mean that large sections of the river are suited only to confident and experienced paddlers.

- A wide variety of hazards and obstacles including rapids, snags, and willow infestations. It is noted that snags are an important part of river ecology, and removal of all snags to aid easy and safe navigation would come at an environmental cost.

- Water quality concerns, particularly after rain.

The ERTS recommended actions aimed at strengthening the role of the Yarra River as a paddle trail be targeted to shorter lengths where limiting factors such as poor scenic value, lack of infrastructure, and user safety can be avoided or more easily addressed.  The ERTS also found that there are opportunities to take advantage of any potential synergies between water and land-based trails as land-based trails, in accessing waterways, often share the same river corridors.

The Burndap Birrarung burndap umarkoo (Yarra Strategic Plan 2022–32) recognises the Birrarung (Yarra River) as a living and integrated natural entity, it gives effect to the community’s 50-year vision for the river and supports collaborative management of the river and its lands.  The Plan recommends identifying and mapping locations and options for improved on-water experience for kayak/canoe and boating access points at key locations (considering health and safety and being fit-for-purpose) and providing signage and information for on-water journeys.  Boat launching sites identified in the Plan include:

- Spadonis Reserve

- Yarra Glen Recreation Reserve

- Everard Park

- Launching Place

- Warburton

Strategic Cycling Corridors

The Strategic Cycling Corridor Network Overview 2020 identified a Strategic Cycling Corridors (SCC) network that supports the needs of commuter trips (to work or education) and other important transport trips such as to stations, shops or schools.  The five key principles that underpin the SCC network are trails that are destination focused, safe, direct, connected and integrated.  The SCC identified ‘specialised cycling’ classifications and mapped C1 and C2 routes.  Within Yarra Ranges several C2 routes, which provide additional connections to state significant destinations, as well as connections to major activity centres and key railway stations, were identified including:

- Green Spine Trail (including an extension to Lilydale)

- Box Hill to Ringwood Rail Trail (including an extension to Lilydale)

- Carrum Warburton Trail

- Lilydale section of Lilydale Warburton Rail Trail

- Heathmont to Belgrave Rail Trail

As part of “Connected” a comprehensive framework tailored for the development of bicycle paths, particularly within the road reserve is being established. This framework is designed with a broader scope, enabling the identification and prioritisation of linkages outside of the scope of this project.

Gravel Riding

Gravel Riding has emerged as a popular activity amongst the cycling community. It is commonly undertaken on unsealed roads and trails, with participants often seeking experiences with natural settings. Existing unsealed trails and gravel roads within Yarra Ranges are popular options for Gravel Riding, further emphasising the need for sound trail construction methodology and regular trail upkeep to accommodate this emerging activity. As Gravel Riding comes in many forms and uses existing unsealed trails and roads, no grading system has been developed specifically for Gravel Riding in this plan.

Destination Trails

Yarra Ranges Council prides itself on being a trail destination, which is showcased through the Ridges and Rivers program. These trails are a celebration of all that makes the Yarra Ranges one of Victoria’s most iconic and popular destinations.

Consisting of three signature outdoor attractions – the Yarra Valley Trail,  ngurrak barring|RidgeWalk and Warburton Mountain Bike Destination, – Ridges and Rivers takes locals and visitors alike from the forested ridges of the Dandenongs and Yarra Ranges, through to the lush pastures and alpine fresh rivers of the Yarra Valley.

Through an increased network of improved trails and walking tracks, Ridges and Rivers will help to connect local townships and provide convenient, easy access to walking, cycling and mountain biking opportunities, delivering significant economic and health and wellbeing benefits for Yarra Ranges communities.

# Levels of Service

To ensure paths and trails in the Yarra Ranges adequately service trail users, this plan documents the aspired targets as level of service, based on the best practice suggested by the Institute of Public Works Engineering Australasia (IPWEA):

- Provision

- Development

- Operations

The provision level of service determines the amount and type of paths and trails in the Yarra Ranges and its townships, with municipal and township targets calculated per capita or by proximity. The development level of service outlines the quality and quantity of path assets, while the operation level of service sets standards for path maintenance. This approach enhances planning and management, providing a clear framework for paths and trails across the community. The following pages will outline the level of service for the different path and trails categories in the Yarra Ranges that Council will transition to over time

| Trail Category | Quality Standard | Description |
| --- | --- | --- |
| Shared Trail. | Level 1 | Typical combined pedestrian & cyclist peak usage over 200 per hour at any point. 3.0m – 4.0m path width. Signed as a shared use path as per Victorian Road Rules and designed to AustRoads 6A Guideline for a Regional Path Flat to steep grades over short distances (1:20 gradient preferred). Concrete is preferred with asphalt or high quality stabilized crushed rock also permitted. High maintenance level. Furniture, drinking fountains and lights are examples of trail infrastructure that may be found on sections of a Level 1 Shared Trail. |
|  | Level 2 | Typical combined pedestrian & cyclist peak usage less than 200 per hour at any point. 2.0m – 3.0m path width. Signed as a shared use path as per Victorian Road Rules and designed to AustRoads 6A Guideline for a Local Path Flat to steep grades over short distances (1:20 gradient preferred). Concrete is preferred with asphalt or high-quality stabilized crushed rock also permitted. Furniture and drinking fountains are examples of trail infrastructure that may be found on sections of a Level 2 Shared Trail. |
|  | Level 3 | Non-urban mixed-use trails in road verges or parks. Low traffic (>50 per hour). 1.0m – 2.0m width. Flat to steep grades over short distances (1:20 gradient preferred). Toppings (or approved equivalent) is the preferred surface. Vegetation on trails with equestrian use managed to provide adequate clearance for horses and riders It is unlikely that any trail infrastructure would be located along a Level 3 Shared Trail however in sections of high usage furniture or drink fountains may be appropriate. |
|  | Level 4 | Earth surface mixed use trail. 0.6m – 1.5m wide. Minimal vegetation management to keep corridor accessible. Generally, no crushed rock surface and minimal drainage works. Grades are dependent on topography, soil stability and steps to be avoided. It is unlikely that any trail infrastructure would be located along a Level 4 Shared Trail. |
| Walking Trail | Level 1 | Walking trails that are also suitable for children’s cycling. 1.0m - 1.5m width. Flat to steep grades over short distances (1:20 gradient preferred). Concrete preferred with asphalt or high-quality stabilized crushed rock also permitted. Cyclists can select travel speeds freely, and bypass other users. Furniture, drinking fountains and lights are examples of trail infrastructure that may be found on sections of a Level 1 Walking Trail. |
|  | Level 2 | 1.0 – 1.2m width. Flat to steep grades over short distances (1:20 gradient preferred). Toppings is the preferred surface. Minimal use of steps. Furniture and drinking fountains are examples of trail infrastructure that may be found on sections of a Level 2 Walking Trail. |
|  | Level 3 | Opportunity for visitors to explore and discover relatively undisturbed natural environments along defined and distinct tracks with minimal (if any) facilities. 0.6m - 1.0m width. Grades limited to environmental and maintenance considerations. Toppings is the preferred surface. Steps may be common. It is unlikely that any trail infrastructure would be located along a level 3 Walking trail. |
|  | Level 4 | Opportunity for visitors to explore and discover relatively undisturbed natural environments along defined and distinct tracks with minimal (if any) facilities. Grades are limited to environmental and maintenance considerations. No surface treatment, unless required due to topography / drainage. Steps may be appropriate and used to stop erosion. It is unlikely that any trail infrastructure would be located along a level 4 Walking trail. |

Footpaths

For this project, it's important to clearly distinguish between footpaths and trails.

A footpath refers to a pathway within a township that helps residents reach key community facilities. These are usually located within the road reserve and run alongside roads.

In contrast, a trail connects different townships or parts of a township and is mainly used for tourism or recreational purposes. Trails are often found in open spaces or reserves, although many of the connections identified in this study are also within road reserves.

To give some perspective, the cost of a single trail project can be similar to the total annual budget for the footpath program, which typically covers one to two years.

In 2020, Council adopted the Integrated Transport Strategy 2020-2040 – “Connected” which made the following recommendations:

Expand the footpath network across Yarra Ranges, using a prioritisation framework,

Capitalise on large infrastructure projects which may include installing safer crossing and wider footpaths,

Continue the footpath building program – to provide a complete network of footpaths in the built-up areas of Yarra Ranges and connect into the trail network, using the Footpath Prioritisation Framework prepared as part of ‘Connected’.

To prioritise the many requests for new footpaths which are received every week, a Footpath Prioritisation Framework has been developed. The framework identifies projects which are of higher priority or overall benefit for the community. The consideration and priority of projects depends on the following factors:

• Project ranking - Higher ranked projects are generally prioritised to be delivered earlier. Footpath prioritisation is based on a range of criteria including proximity to public transport, schools, shops and other key facilities.

• Delivery efficiencies - If two high-priority projects are near each other they will be delivered together. This will bring delivery efficiencies and enhance connectivity in the local area.

• Adjacent projects – Where other capital works projects or development projects are likely to induce pedestrian demand. The projects will be brought forward to be delivered in conjunction with those projects.

• Funding availability – The availability of funding in any year may determine the projects that are recommended for delivery in any given financial year.

• External funding opportunities – Projects that meet the relevant criteria for external grant fund funding may be elevated in priority for delivery.

The highest priority projects each year will be scoped and forwarded for consideration for Council’s Capital Expenditure Program. Along with this program Council has an annual budget for the maintenance of both gravel and sealed footpaths.

# Trail Infrastructure Level of Service

Trail Furniture & Structures

All trail furniture and structures should be installed in line with Yarra Ranges Council Landscape Design Guidelines for Council Managed Open Space. The location of all furniture must be assessed based on the specific site conditions. When allowing for seats within public areas, consideration should be made to provision at frequent intervals and in positions where space is provided on at least one side for wheelchairs and prams. Depending on the intended location and furniture provision of surrounding areas, the selection of seat type may require the inclusion of features such as seatbacks and armrests to meet the access needs of a wide range of users.

Public toilets are unlikely to be located along the trail network, however, they may be appropriate at starting points or at nodes on Level 1 trails. The length of the trail network means that the provision of shelter needs to be focused on points where it is most needed. These points logically include trailheads, key destinations and stopping points. Where shelters are provided, other facilities are also likely to be appropriate, including seating, drinking fountains and bins. Where bins are located, the number and types of bins provided will be determined in consultation with Council’s Resource Recovery team.

Drinking fountains provide opportunities for trail users to rehydrate while using the trail. They are particularly popular with people undertaking exercise on trails during warmer weather. Walkers and joggers are more likely to use them than cyclists, who have more opportunity to carry their own water bottles. Drinking fountains are most efficiently provided when they are associated with parks, where water connections are likely already in place.

Bike racks should be provided along or near shared paths and trails. The location of bike racks should not impede pedestrian movement. Ideally, spread the location of bike rack ‘hubs’ along streetscapes or at multiple locations within reserves to give users a broader choice of access. If bike racks are to be included within open space or streetscapes, it is preferred that multiple racks are installed, as space permits. Where appropriate, bike repair and E-bike charging stations may also be installed.

There are a wide range of outdoor exercise equipment options available that may be appropriate supporting infrastructure to Level 1 trails. The determination of these trails, along with the location and type of equipment, should be considered in consultation with the Active Recreation Plan (2023-2033).

## Trail Signage

A sign provides information related to a path or trail and its use, including directional signs, advisory signs, descriptive signs, interpretive signs, regulatory signs, and warning signs.

The types of informational signs and their purposes are detailed below:

Advisory	A sign which specifies recommended equipment and safety precautions for using the trail.

Descriptive	A sign which specifies the characteristics of a track and is generally placed at the starting point of the trail.

Interpretive	A sign which conveys educational material about a natural, cultural or heritage feature of the trail.

Regulatory	A sign which conveys legal requirements and regulations associated with use of the trail including shared use path signage.

Warning	A sign which warns users of a particular danger or hazardous condition.

Trail Marker	A sign or object (arrow or MTB colour code/shape) which identifies the direction of a trail.

Below is an example of the standard signage guidelines to be applied to Yarra Ranges Council’s paths and trail network.

## Trail Lighting

Lighting of trails may be considered where a trail is a Shared Trail level 1 and 2, or a Walking Trail level 1, and also meets one or more of following conditions:

- The trail is already well-used outside daylight hours.

- The trail is within 1 km of, and a direct connection to, railway stations, major bus stops, or activity centres.

- The trail lighting is associated with other night-time sport or recreation use of a park.

- The trail has an identified safety risks for trips, falls, collisions, or potential personal security risks.

- The trail is not located amongst, or near to, natural bushland habitats.

The decision to install trail lighting needs to include a case-by-case analysis of whether lighting would encourage use of an area that is isolated or unsafe at night, or indirectly lead to an increase in antisocial behaviour in the area at night-time.  The design of the trail lighting should also consider:

AS/NZS 1158.3.1 Road Lighting – Part 3.1: Pedestrian area (Category P) lighting.  Choosing the right lighting standard for the location and use.  This will impact on the pole height and spacing and the lux level of the light.

Using the lowest level lighting compatible with human safety and navigation.

Directing light downwards and only where it is needed; avoid light spill into nearby habitat and tree canopies.

Turning off, or dimming, lights outside of peak periods and using motion sensors to increase illumination when required.

Using Solar LED lights, connected to a desktop monitoring system, where lights are not easily connected to the electricity grid or where trenching of power supply would impact natural bushland habitats.

Appendix 1 highlights proposed levels of service for trail infrastructure on shared and walking trails.

# Action Areas & Implementation

This plan identifies a broad range of opportunities to expand the path and trail network. All identified action areas will be further examined during implementation phases with the development of individual projects and programs. High-level cost estimates are allocated to each recommendation to help with long-term financial planning.

| Recommendation | Actions | Priority | Est. Resource |
| --- | --- | --- | --- |
| Review and maintain existing paths and trail network Continue funding of operations, maintenance and renewal of existing paths and trails network | - Audit and review conditions of the paths and trails network - Implement consistent trail standards across the network as per levels of service - Carry out required maintenance to improve safety and accessibility | Ongoing | Internal resources |
| Improve safety and accessibility of existing shared use paths | - Implement proposed program of priority works - Identify and provide supporting infrastructure | Ongoing | Scope and budget to be determined through capital delivery programs |
| Provide missing links in paths and trails network | - As above - Support delivery of Integrated Transport Strategy Recommendations relating to footpaths | Ongoing | Scope and budget to be determined through capital delivery programs |
| Provide local walking circuits | - Identify a 1000 m walking trail for each township and population cluster, preferably looped, level 1 and within 800 m of town centres. - Identify and promote an accessible 20 minute short walking circuit for each township. - Identify a 5km walking trail for each township, preferably looped and within 2km of town centres or well serviced by accessible car park. - Signpost and upgrade the selected paths and promote walking trails on the website, including interactive map and printable maps. | Medium | Internal resources to identify loops and develop promotional material through websites/mappings Any upgrades/maintenance required for establishment of loops to be determined through operational/capital works programming |
| Activating existing trails | - Equip existing trails with proper signage and safety measures. - Organize community events, guided walks, or outdoor fitness classes along the paths in line with the Yarra Ranges Active Recreation Plan (2023-2033). - Integrate public art installations, murals, or landscaping along the level 1 shared trails to create visually appealing surroundings (as demonstrated in projects such as ngurrak barring/Ridge Walk). - Utilize technology such as mobile apps or QR codes to provide information about the trails, share stories, or offer virtual tours. - Develop marketing campaigns to raise awareness about the trails and their benefits. - Incorporate educational components along the paths to raise awareness about local flora, fauna, and ecosystems. Interpretive signs, educational displays, or guided nature walks can make the trails both recreational and educational. - Continue to grow the number of events utilising Yarra Ranges paths and trail networks. | Ongoing | Internal resourcing Funded through recreation activation programming and other grants/funding opportunities |
| Destination Trails | - Continue delivery and advocacy for Council’s Ridges and Rivers projects including: - Yarra Valley Trail - ngurrak barring/Ridge Walk - Warburton Mountain Bike Destination - Investigate opportunities for future expansion of key destination paths and trails projects. | Short - Medium | Projects funded through Ridges and Rivers program |
| Community led trail projects | - Continue to investigate community initiated trail proposals. - Advocate for community proposals that align with council objectives. - These projects include: - Birrarung Valley Walk, - Melbourne to Marysville, - Olinda Creek Extension (from York road to Olinda township), - Warburton to Upper Yarra, - Warburton to Walhalla. | Ongoing | Internal Resources |
| Agency Cooperation | - Where appropriate Investigate opportunities for paths and trails across multi land tenures. - Support land use agreements as required. | Ongoing | Internal Resources |

# Project Prioritisation

There are twelve evaluation criteria assessed against each priority trail to determine the total priority outcome.  These are:

The tables below outline the proposed program of works for upgrades to existing paths and trails, crossing works as well as a list for new paths and trails, or missing links.

## Upgrades to Existing Trails

| Trail | Suburb | Existing LOS | Proposed LOS |
| --- | --- | --- | --- |
| Belgrave Rail Trail | Belgrave | Shared Trail 2 | Shared Trail 1 |
| Lovers Lane | Belgrave | Walking Trail 2 | Walking Trail 1 |
| Switchback Road Trail | Chirnside | Shared Trail 3 | Shared Trail 2 |
| Badger Creek Road Trail | Healesville | Shared Trail 3 | Shared Trail 2 |
| Lilydale Warburton Trail (Lilydale Recreation Reserve) | Lilydale | Shared Trail 2 | Shared Trail 1 |
| Lilydale Warburton Trail (Mt Lilydale College) | Lilydale | Shared Trail 2 | Shared Trail 1 |
| Old Gippsland Road | Lilydale | Shared Trail 3 & 4 | Shared Trail 3 |
| David Hill Road Trail | Monbulk | Shared Trail 3 | Shared Trail 2 |
| Cambridge Road Trail | Mooroolbark | Shared Trail 2 | Shared Trail 2 |
| Mount Evelyn Aqueduct Trail | Mount Evelyn | Shared Trail 3 | Shared Trail 2 |

## Upgrades to Existing and Construction of New Road Crossings

| Lilydale Warburton Trail | Suburb | Recommendation |
| --- | --- | --- |
| Anderson Street | Lilydale | New zebra crossing |
| Old Gippsland Road | Lilydale | Island/raised pavement |
| Monbulk Road | Mount Evelyn | Zebra crossing upgrade |
| Warburton Highway | Wandin North | New signalised pedestrian-operated signal (POS) crossing |
| Sebire Avenue | Wandin North | Raised pavement |
| Wellington Road | Wandin North | Raised pavement |
| Warburton Highway | Yarra Junction | Signalised POS crossing |
| Corduroy Road | Yarra Junction | Raised pavement |
| Park Road | Yarra Junction | Raised pavement |
| Settlement Road | Yarra Junction | TBC |
| Station Road | Warburton | Realigned crossing |
| Warburton Highway | Warburton | New signalised POS crossing |
| Little Yarra Trail Connection | Suburb | Recommendation |
| Warburton Highway | Yarra Junction | New signalised POS crossing |
| Warburton Highway | Wesburn | TBC |
| Yarra Valley Trail Connection | Suburb | Recommendation |
| Bell Street | Yarra Glen | Refuge & line marking |
| Symonds Street | Yarra Glen | Upgraded refuge & line marking |
| Carrum Warburton Trail | Suburb | Recommendation |
| Cardigan Road | Mooroolbark | TBC |
| Mount Evelyn Aqueduct Trail | Suburb | Recommendation |
| York Road | Mount Evelyn | Signalised POS crossing |
| Olinda Creek Trail | Suburb | Recommendation |
| Swansea Road | Lilydale/Mt Evelyn | Signalised POS crossing |
| Morrison Reserve Connection | Suburb | Recommendation |
| Hereford Road | Mount Evelyn | TBC |
| Brushy Creek Trail | Suburb | Recommendation |
| Maroondah Highway | Chirnside Park | At grade crossing |
| Pembroke Road | Mooroolbark | Signalised POS crossing |
| Cambridge Road | Mooroolbark | Refuge & line marking |
| Cambridge Road Trail | Suburb | Recommendation |
| Holmes Road | Mooroolbark | TBC |
| Lawson Road | Mooroolbark | Raised pavement |
| Cambridge Road (Pembroke Road) | Mooroolbark | Refuge & line marking |
| Durham Road | Kilsyth | Realigned crossing & refuge |
| ngurrak barring / RidgeWalk Connection | Suburb | Recommendation |
| Mt Dandenong Tourist Road (Kalorama Oval) | Kalorama | Refuge & line marking |
| Kallista Roundabout | Kallista | Signalised POS crossing |
| Mt Dandenong Tourist Road | Mt Dandenong | Refuge & line marking |
| Mt Dandenong Tourist Road (Olinda Township) | Olinda | Signalised POS crossing |
| Mountain Highway (Sassafras Township) | Sassafras | Signalised POS crossing |
| Belgrave Rail Trail | Suburb | Recommendation |
| McNicol Road | Tecoma | Raised pavement & trail realignment |
| Ferny Creek Trail (Birdsland connection) | Suburb | Recommendation |
| Glenfern Road | Upwey | Pedestrian Refuge |

## New Trails/Missing Links

| Trail Name | Area |
| --- | --- |
| Ringwood to Lilydale Rail Trail | Urban |
| Carrum Warburton Trail (Melba Park section) | Urban |
| Little Yarra River Trail (Stage 1B) | Upper Yarra |
| Brushy Creek Trail (missing sections) | Urban |
| Olinda Creek Trail (Swansea Road section) | Urban |
| Little Yarra River Trail (Pipe Track section) | Upper Yarra |
| Mooroolbark to Doongalla Trail | Urban |
| Lincoln to Manchester SUP (bike lane connection) | Urban |
| Liverpool Road Trail | Urban |
| Lilydale to Warburton Rail Trail (East Warburton extension) | Upper Yarra |
| Mount Evelyn to Monbulk Trail | Hills |
| Don Road Trail (Stage 2) | Yarra Valley |
| Little Yarra River Trail (Little Yarra River Crossing) | Upper Yarra |
| Healesville Station / Lilydale Road Shared Use Path | Yarra Valley |
| Green Spine Trail (Lilydale extension) | Urban |
| Canterbury Road Trail | Urban |
| Nelson Road (missing section) | Urban |
| Puffing Billy Trail (Belgrave to Menzies Creek) | Hills |
| Black Springs Road Trail | Urban |
| Carrum Warburton Trail (Kipling Avenue section) | Urban |
| O'Shannassy Aqueduct Trail (Don Road connection) | Upper Yarra |
| Swansea Road Trail (Leith Rd extension) | Urban |
| Glasgow Road Trail | Urban |
| Lilydale to Warburton Rail Trail (Doon Road connection) | Upper Yarra |
| Little Yarra River Trail (Warburton Highway section) | Upper Yarra |
| Big Pats Creek Trail (Walk into History Trail connection) | Upper Yarra |
| O'Shannassy Aqueduct Trail (Dalry Road connection) | Upper Yarra |
| O'Shannassy Aqueduct Trail (Dee Road connection) | Upper Yarra |
| O'Shannassy Aqueduct Trail (Yuonga Road connection) | Upper Yarra |
| York Road Shared Use Path (extension) | Urban |
| Birmingham Road Trail | Urban |
| Ferny Creek Trail (Birdsland connection) | Hills |
| Maroondah Reservoir Circuit | Yarra Valley |
| Launching Place Yarra River Trail | Upper Yarra |  |
| Steels Creek Trail (Old Kinglake Road extension) | Yarra Valley |
| Bailey Road Trail | Urban |  |
| Olinda Creek Trail (Quinn Reserve connection) | Urban |  |
| Chirnside to Wonga Park Trail | Urban |  |
| Kilsyth Pipe Track Trail | Urban |  |
| Montrose Pipe Track Trail | Urban |  |
| Maroondah Aqueduct Trail (Sugarloaf section) | Yarra Valley |  |
| Mount Evelyn Aqueduct Trail (Swansea Road section) | Urban |  |
| Old Gippsland Road Trail (extension) | Urban |  |
| Old Gippsland Road Trail (Jurat Road connection) | Urban |  |
| Water Race Trail (York Road extension) | Urban |  |

All tables

# Investment

The estimated costs for the implementation programs include:

- Upgrades $10M

- Crossings $5M

- New/Missing links Approximately $39.9M

In addition to the initial capital cost to build trails, operational budget needs to be allocated to maintain new and increased levels of service within our paths and trail network. As part of capital works planning, projects should have an endorsed operational plan and budget before commencement.

# Funding

Not only is sourcing funding for the construction of trails crucial, but  ongoing funding for maintenance and renewal of the trail network is equally vital.

It is typically easier to seek funding for capital development of a trail than it is for ongoing operational funds.

Potential avenues to seek development funding for trails include:

- federal, state and local government

- regulatory bodies

- community organisations / partners

- grant funding

- commercial sponsorship

- commercial ventures

- philanthropic donations

Given the close links that trails have with the health, tourism and natural environment, funding from federal and state governments is becoming increasingly common.

# Conclusion

Yarra Ranges boasts many high-quality paths and trails within the municipality. The projects identified within this plan will significantly enhance connection and contribute to community health and wellbeing outcomes.

This Plan identifies a broad range of opportunities to improve and expand our paths and trails network. Investing in the priority projects identified will provide a connected and accessible trail network, showcase and protect the natural environment, and will increase visitation to the region through the delivery of key destination projects, such as projects linked to the Ridges and Rivers initiative.

Appendix 1 Trail Infrastructure Levels of Service

| Shared and Walking Trails | Level 1 | Level 2 | Level 3 | Level 4 |
| --- | --- | --- | --- | --- |
| Bike Racks | High quality, provided where required to meet demand at nodes. | Standard quality, provided where required to meet demand at nodes. | X | X |
| Car Parking Onsite | Where appropriate at access points. Kept to a minimum. Unsealed or sealed. | Where appropriate at access points. Kept to a minimum. Unsealed. | X | X |
| Drinking Fountains | Where appropriate. High quality, functional design, located near shelters and meeting/ access points. | Where appropriate. Standard quality, functional design, located near shelters and meeting/access points. | X | X |
| Entrance Sign | Where appropriate. | Where appropriate. | X | X |
| Exercise Equipment | Permitted where demand supports installation. | Permitted where demand supports installation. | X | X |
| Fencing and Barriers | Where appropriate. | Where appropriate. | Where appropriate. | Where appropriate. |
| Footbridges | Where appropriate. | Where appropriate. | Where appropriate. | Where appropriate. |
| Gardens | Where appropriate at nodes. | X | X | X |
| Interpretive / Educational Signs | High quality sign/s where appropriate and in accordance with Yarra Ranges signage guidelines. | Standard quality sign/s where appropriate and in accordance with Yarra Ranges signage guidelines. | X | X |
| Lighting | Where appropriate, of high quality, functional in design. Located at nodes and access/ meeting points and where trails connect directly to public transport. | Where appropriate, of standard quality, functional in design. Located at nodes and access/meeting points and where trails connect directly to public transport. | X | X |
| Public Use Mains Power | If supporting other infrastructure such as E-bike charging stations. | X | X | X |
| Paths | Sealed in urban areas, un-sealed in rural or natural settings. | Sealed in urban areas, un-sealed in rural or natural settings. | Sealed in urban areas, un-sealed in rural or natural settings. | Sealed in urban areas, un-sealed in rural or natural settings. |
| Public Art | Permitted where project intent supports installation (i.e. ngurrak barring¦RidgeWalk). | X | X | X |
| Public Toilets | Where appropriate at trail nodes. | X | X | X |
| Rubbish bins | Pedestal or Metal Surround bins (dependent on location/ township) where appropriate/required to meet demand at nodes/ access points. Must be in consultation with Resource Recovery Team. | X | X | X |
| Seats | 2 high quality seats per lineal kilometre and where associated with shelters, located at each node. | 1 standard quality seats per lineal kilometre and where associated with shelters, located at each node. | 1 standard quality seats per lineal kilometre and where associated with shelters, located at each node. | 1 standard quality seats per lineal kilometre and where associated with shelters, located at each node. |
| Shelters | High quality functional shelter for 8 people, located at each node. | X | X | X |
| Picnic Setting | 1 high quality picnic setting located at each node. | 1 standard quality picnic setting located at each node. | X | X |
| Trees | Minimum of 30% of site covered by tree canopy. | Minimum of 30% of site covered by tree canopy. | Minimum of 30% of site covered by tree canopy. | Minimum of 30% of site covered by tree canopy. |
| Viewing Platforms | Permitted where appropriate. High quality materials. | Permitted where appropriate. Standard quality materials. | X | X |
| Water Points | At nodes. | X | X | X |
| Wayfinding Signage | Where appropriate. High quality. | Where appropriate. Standard quality. | Minor as required. | Minor as required. |

The following maps highlight the shared trail network across the Yarra Ranges including existing trails and the proposed new/upgrades.

Hills

| Map Ref | Name | Status |
| --- | --- | --- |
| 1 | Mount Evelyn to Monbulk Trail | New |
| 2 | David Hill Road Trail | Upgrade |
| 3 | Belgrave Rail Trail | Upgrade |
| 4 | Ferny Creek Trail (Birdsland connection) | New |
| 5 | Lover's Lane | Upgrade |
| 6 | Puffing Billy Trail (Belgrave to Menzies Creek) | New |
| 7 | ngurrak barring ¦ RidgeWalk | Existing |
| 8 | Birdsland Reserve | Existing |
| 9 | Dargon Track | Existing (managed by others) |
| 10 | Logan Park Track | Existing (managed by others) |
| 11 | Wellington Road Horse Trail | Existing |
| 12 | Eastern Dandenong Ranges Trail | Existing |
| 13 | Mount Evelyn Aqueduct Trail | Existing |

Urban

| Map Ref | Name | Status |
| --- | --- | --- |
| 1 | Yarra Valley Trail Southern Loop | New |
| 2 | Chirnside to Wonga Park Trail | New |
| 3 | Black Springs Road Trail | New |
| 4 | Switchback Road Trail | Upgrade |
| 5 | Nelson Road Trail (missing section) | New |
| 6 | Green Spine Trail (Lilydale extension) | New |
| 7 | Lilydale to Warburton Rail Trail (Lilydale Recreation Reserve) | Upgrade |
| 8 | Carrum Warburton Trail (Melba Park section) | New |
| 9 | Lilydale to Warburton Rail Trail (Mount Lilydale Mercy College) | Upgrade |
| 10 | Ringwood Lilydale Rail Trail | New (to be built by others) |
| 11 | Lincoln to Manchester SUP (bike lane connection) | New |
| 12 | Brushy Creek Trail (missing sections) | New |
| 13 | Carrum Warburton Trail (Kipling Avenue section) | New |
| 14 | Cambridge Road Trail | Upgrade |
| 15 | Kilysth Pipe Track Trail | New |
| 16 | Montrose Pipe Track Trail | New |
| 17 | Liverpool Road Trail | New |
| 18 | Canterbury Road Trail | New (to be built by others) |
| 19 | Glasgow Road Trail | New |
| 20 | Mooroolbark to Doongalla Trail | New |
| 21 | Swansea Road Trail (Leith Rd extension) | New |
| 22 | Olinda Creek Trail (Swansea Road section) | New (to be built by others) |
| 23 | Birmingham Road Trail | New |
| 24 | Mount Evelyn Aqueduct Trail (Swansea Road section) | Upgrade |
| 25 | Olinda Creek Trail (Quinn Reserve connection) | New |
| 26 | Water Race Trail (York Road extension) | New |
| 27 | York Road Shared Use Path (extension) | New |
| 28 | Mount Evelyn Aqueduct Trail | Upgrade |
| 29 | Old Gippsland Road Trail (extension) | New |
| 30 | Jurat Road connection | New |
| 31 | Old Gippsland Road Trail | Upgrade |
| 32 | Bailey Road Trail | New |
| 33 | Yarra Valley Trail Stage 3A | New |
| 34 | Yarra Valley Trail Stage 1 | Existing |
| 35 | Green Spine Shared Path | Existing |
| 36 | Brushy Creek Trail | Existing |
| 37 | Carrum Warburton Trail | Existing |
| 38 | Canterbury Road Trail | Existing |
| 39 | ngurrak barring ¦ RidgeWalk | Under Construction |
| 40 | Swansea Road Trail | Existing |
| 41 | Olinda Creek Trail | Existing |
| 42 | Lilydale to Warburton Rail Trail | Existing |
| 43 | Lillydale Lake Circuit | Existing |

Upper Yarra

| Map Ref | Name | Status |
| --- | --- | --- |
| 1 | Yarra Valley Trail Stage 3A | New |
| 2 | Yarra Valley Trail Stage 3B | New |
| 3 | O'Shannassy Aqueduct Trail (Dalry Road connection) | New |
| 4 | Launching Place Yarra River Trail | New |
| 5 | O'Shannassy Aqueduct Trail (Don Road connection) | New |
| 6 | Lilydale to Warburton Rail Trail (Doon Road connection) | New |
| 7 | Little Yarra River Trail (Warburton Highway section) | New |
| 8 | Little Yarra River Trail (Stage 1B) | New (to be built by others) |
| 9 | Little Yarra River Trail (Little Yarra River crossing) | New (to be built by others) |
| 10 | Little Yarra River Trail (Pipe Track section) | New |
| 11 | O'Shannassy Aqueduct Trail (Dee Road connection) | New |
| 12 | O'Shannassy Aqueduct Trail (Yuonga Road connection) | New |
| 13 | Lilydale to Warburton Rail Trail (East Warburton extension) | New |
| 14 | Big Pats Creek Trail (Walk into History Trail connection) | New |
| 15 | Macclesfield Equestrian Trail | Existing |
| 16 | Lilydale to Warburton Rail Trail | Existing |
| 17 | O'Shannassy Aqueduct Trail | Existing (managed by others) |
| 18 | Walk Into History | Existing (managed by others) |

Yarra Valley

| Map Ref | Name | Status |
| --- | --- | --- |
| 1 | Steels Creek Trail (Old Kinglake Road extension) | New |
| 2 | Maroondah Aqueduct Trail (Sugarloaf section) | New |
| 3 | Yarra Valley Trail Stage 2B | New |
| 4 | Healesville Station / Lilydale Road Shared Use Path | New |
| 5 | Maroondah Reservoir Circuit | New |
| 6 | Badger Creek Road Trail | Upgrade |
| 7 | Don Road Trail Stage 2 | New |
| 8 | Yarra Valley Trail Stage 3A | New |
| 9 | Yarra Valley Trail Stage 3B | New |
| 10 | Mount Jerusalem Track | Existing (managed by others) |
| 11 | Steels Creek Trail | Existing |
| 12 | Yarra Valley Trail Northern Loop | Under construction |
| 13 | Breakneck | Existing |
| 14 | Yarra Valley Trail Stage 1 | Under construction |
| 15 | Yarra Valley Trail Stage 2A | Under construction |
| 16 | Chum Creek Trail | Existing |
| 17 | Maroondah Reservoir Park | Existing (managed by others) |
| 18 | Don Road Trail | Existing |